PRODUCT AND ENGINEERING ROADMAP

# AI Shark Tank

Implementation Plan for AI Evaluation, Credits, Billing, Privacy, and Quality

A staged plan for moving from the current MVP to a reliable paid beta

Prepared for AI Shark Tank

July 13, 2026 | Version 1.0

# Executive summary

Objective. Add a reliable two-tier AI pitch evaluation system, automated video and deck processing, credit-based monetization, privacy controls, and systematic quality evaluation to the existing authenticated MVP.

Core recommendation: Do not train a model for the first release. Launch with DeepSeek Flash for the free report and a multi-evaluator DeepSeek Pro workflow for premium reports. Improve quality through prompts, retrieval, examples, validation, and evaluations before considering fine-tuning.

## Current foundation

The current application already provides the essential product shell:

- Supabase authentication and private storage buckets for videos and decks.

- A structured submission form and saved report dashboard.

- A typed investor report format with scores, questions, risks, milestones, and valuation framing.

- A single-call report generator with demo fallback behavior.

## Principal gaps

- Automated transcription and deck-text extraction.

- A background worker for processing beyond the current synchronous request limit.

- Separate basic and premium evaluation pipelines.

- Credits, purchases, subscriptions, and idempotent payment webhooks.

- Data-retention controls, consent records, abuse prevention, and operational monitoring.

- A repeatable evaluation dataset for prompt and model changes.

# Recommended beta offer

| Product | Price | Included usage | Model |
| --- | --- | --- | --- |
| Free | $0 | 1 lifetime basic pitch | DeepSeek V4 Flash |
| Pitch Pack | $7.99 once | 5 premium pitches | DeepSeek V4 Pro |
| Builder | $9.99/month | 15 premium pitches | DeepSeek V4 Pro |
| Additional Pack | $4.99 | 5 premium pitches | DeepSeek V4 Pro |

## Credit rules

- Each completed report consumes one applicable credit.

- A technical failure returns the reserved credit automatically.

- A revised pitch submission consumes another credit.

- Purchased credits expire after 12 months.

- Subscription credits roll over to a maximum balance of 30.

- Free users receive one lifetime basic report, not one free report every month.

- Do not offer an unlimited plan during beta.

Pricing note: Treat this pricing as a beta hypothesis. Conversion, resubmission behavior, and retention should determine the final package and limits.

# Target product workflow

- The founder signs in, selects Basic or Premium, and uploads a five-minute pitch video and a deck of no more than 20 pages.

- The server creates a queued submission and atomically reserves the required credit.

- A background worker extracts audio, transcribes the pitch, and extracts deck text.

- The worker invokes the appropriate AI pipeline and validates the resulting structured JSON.

- The application records model usage, prompt version, token cost, and processing time.

- The report is saved, the reserved credit is consumed, and temporary video data is deleted according to policy.

- If processing fails, the job records the error and returns the credit.

## Processing-state model

| State | Meaning | User experience |
| --- | --- | --- |
| Queued | Submission accepted and credit reserved | Show position or waiting status |
| Processing | Files are being extracted and evaluated | Show stage-based progress |
| Complete | Validated report saved | Open report and consume credit |
| Failed | Processing could not complete | Show retry path and return credit |

# Implementation phases

## Phase 1 - Product rules and entitlements

- Encode the free, pack, and subscription offers as server-side product definitions.

- Define what counts as a credit, when it is reserved, and when it is returned.

- Centralize video duration, deck page, file size, and account-level usage limits.

Completion signal: A written entitlement contract and test cases for every credit transition.

## Phase 2 - Asynchronous processing

- Change submission creation to save a queued record rather than generating a report in the request.

- Add a background job with retry, timeout, and failure handling.

- Expose a status endpoint and poll or subscribe from the report screen.

Completion signal: A submission survives browser closure and completes independently of the web request.

## Phase 3 - Automated ingestion

- Extract audio from supported video formats.

- Transcribe no more than five minutes of audio.

- Extract PDF text locally and add a PPTX extraction or conversion path.

- Reject encrypted, corrupt, or over-limit files with clear errors.

Completion signal: The model receives a transcript and normalized deck text without requiring manual paste-in.

## Phase 4 - AI provider layer

- Introduce a provider interface so model configuration is isolated from product logic.

- Configure DeepSeek V4 Flash for basic reports and DeepSeek V4 Pro for premium reports.

- Record model name, prompt version, tokens, estimated cost, duration, and retry count.

Completion signal: Models can be swapped through configuration without rewriting report or billing code.

## Phase 5 - Basic and premium reports

- Basic: one Flash call with a concise score, strengths, risks, questions, and next steps.

- Premium: five parallel Pro evaluator calls covering economics, product, go-to-market, brand, and execution risk.

- Premium synthesis: a sixth Pro call reconciles the five reviews into one evidence-based report.

Completion signal: A premium report is visibly more detailed and useful than the free report.

## Phase 6 - Reliability and validation

- Validate every response with Zod and enforce scores from 0 to 100.

- Retry malformed JSON once and never silently replace a failed premium report with demo content.

- Require evidence grounding and prevent invented traction, revenue, or financial claims.

Completion signal: At least 95% of test reports complete without manual repair.

## Phase 7 - Credits and billing

- Create products, subscriptions, credit ledger, payment events, model runs, and report version records.

- Use Stripe Checkout and Customer Portal for purchases and account management.

- Grant credits only from verified, idempotently processed webhooks.

- Reserve and consume credits atomically; return them automatically after failure.

Completion signal: No duplicate webhook or concurrent request can create or spend the same credit twice.

## Phase 8 - Product interface

- Add pricing, billing, available-credit, and processing-status screens.

- Show the exact credit cost before submission and confirmation before a paid resubmission.

- Add Basic or Premium labels, report export, pitch history, and version comparison.

Completion signal: A founder always understands the cost, status, and value level of a submission.

## Phase 9 - Privacy and abuse controls

- Collect processing consent and keep model-improvement consent separate and opt-in.

- Do not log raw pitch content; retain only what the product needs.

- Delete raw videos after processing or after a short published retention window.

- Verify email before granting the free report and rate-limit submissions.

Completion signal: Users can understand, control, and delete their data; free access is difficult to abuse.

## Phase 10 - Evaluation and model improvement

- Create a private set of 30 to 50 pitches across stages and industries.

- Measure grounding, question quality, actionability, consistency, JSON reliability, latency, and cost.

- Version prompts and run the test set before any model or prompt release.

- Consider fine-tuning only after collecting a large, explicitly permitted, human-corrected dataset.

Completion signal: Model changes are approved by evidence rather than subjective spot checks.

# Data model additions

| Table | Purpose |
| --- | --- |
| products | Server-side definitions for prices, included credits, model tier, and limits. |
| subscriptions | User subscription state, provider identifiers, renewal date, and cancellation status. |
| credit_ledger | Immutable grants, reservations, consumption, returns, expirations, and refunds. |
| payment_events | Idempotent record of processed Stripe webhook events. |
| model_runs | Provider, model, prompt version, tokens, estimated cost, duration, and result status. |
| report_versions | Links repeated pitches and supports version-to-version comparison. |
| user_consents | Processing, retention, and optional model-improvement permissions. |

## Credit ledger principles

- Never calculate entitlement only from browser state.

- Never mutate a single balance without an auditable ledger event.

- Use an idempotency key for submission reservations and payment events.

- Make reservation and queued-submission creation one database transaction.

- Associate refunds and reversals with the original grant.

# AI evaluation design

## Basic report

One DeepSeek Flash request receives the profile, transcript, deck text, scoring rubric, and strict JSON schema. It returns:

- Overall score

- Three strengths

- Three risks

- Five investor questions

- Three next steps

- A concise executive summary

## Premium report

| Evaluator | Lens | Primary focus |
| --- | --- | --- |
| 1 | Profitability and unit economics | Revenue logic, margins, use of funds, and financial assumptions |
| 2 | Product and defensibility | Problem-solution fit, differentiation, technical moat, and execution |
| 3 | Founder and go-to-market | Founder-market fit, acquisition plan, traction, and sales motion |
| 4 | Brand and customer appeal | Positioning, narrative, community, trust, and customer value |
| 5 | Scale and investment risk | Operational risks, market expansion, capital needs, and milestones |

A sixth Pro request synthesizes the five independent reviews into one coherent report. Evaluator names should be original and should not impersonate or imply endorsement by real investors.

## Required report metadata

- Tier: basic or premium

- AI provider and exact model

- Prompt version

- Input and output tokens

- Estimated variable cost

- Processing time and retry count

- Evidence-grounding status

# Recommended code changes

| Location | Change |
| --- | --- |
| app/api/submissions/route.ts | Create queued submissions, reserve credits, and enqueue processing. |
| lib/report-generator.ts | Refactor into basic and premium orchestration using a provider interface. |
| lib/ai/deepseek.ts | DeepSeek-compatible client, model configuration, usage parsing, and retries. |
| lib/ai/schemas.ts | Zod schemas for evaluator outputs and final reports. |
| lib/processing/* | Audio extraction, transcription, PDF/PPTX text extraction, and cleanup. |
| lib/billing/* | Credit ledger operations, Stripe checkout, webhook verification, and reconciliation. |
| supabase/schema.sql | Add credit, subscription, payment, model-run, version, and consent tables. |
| components/PitchSubmissionForm.tsx | Tier selection, credit display, consent, limits, and progress. |
| components/ReportView.tsx | Tier badge, metadata disclosure, comparison, practice, and export actions. |

# Suggested sprint sequence

| Sprint | Theme | Primary deliverables |
| --- | --- | --- |
| Sprint 1 | Core AI pipeline | DeepSeek provider; basic report; five Pro evaluators; synthesis; validation; cost tracking |
| Sprint 2 | Automated processing | Background jobs; transcription; deck extraction; progress; cleanup and failure handling |
| Sprint 3 | Monetization | Credit ledger; free credit; Stripe checkout; webhooks; packs; subscription; refunds |
| Sprint 4 | Quality and launch | Version comparison; pricing UI; privacy controls; rate limits; evaluation dataset; monitoring |

## Recommended implementation order

- Prove that the premium report is reliably and visibly better than the basic report.

- Automate transcription and deck extraction behind a background job.

- Add the credit ledger and failure-safe reservation flow.

- Connect payments only after premium quality and job reliability are acceptable.

- Run a small paid beta before expanding plan complexity.

# Paid beta launch checklist

| Status | Launch requirement |
| --- | --- |
| [ ] | At least 95% of test reports complete without manual intervention. |
| [ ] | Invalid JSON is automatically rejected, repaired, or retried. |
| [ ] | No submission can reserve or consume more than one credit accidentally. |
| [ ] | Failed jobs return reserved credits automatically. |
| [ ] | Every report records model, prompt version, tokens, cost, and duration. |
| [ ] | Raw videos are deleted according to the published retention policy. |
| [ ] | Stripe webhook processing is verified and idempotent. |
| [ ] | The evaluation set meets the agreed grounding and usefulness threshold. |
| [ ] | Ten external founders complete the full workflow successfully. |
| [ ] | Users can delete their pitches, reports, and associated uploaded files. |

## Metrics for the first paid beta

- Free-to-paid conversion

- Reports completed per paid user

- Resubmission rate

- Median report cost and processing time

- Failure and credit-return rate

- Pitch Pack versus subscription selection

- Subscription retention after the founder's immediate pitch event

- Founder usefulness rating and referral rate

Decision gate: Do not introduce more plans or fine-tuning until the beta reveals how often founders revise pitches, which premium features drive payment, and whether ongoing coaching creates genuine subscription retention.

# Reference links

DeepSeek models and pricing: https://api-docs.deepseek.com/quick_start/pricing/

Stripe standard pricing: https://stripe.com/pricing

Current AI Shark Tank report generator: lib/report-generator.ts

Current submission API: app/api/submissions/route.ts

Current database schema: supabase/schema.sql